**What is WWF?**

**What does the client want?**

Client 999 Games wants their card game Wizard to be digital on their website and an extra modus so they’ll attract new customers.

They need someone to be able to make their game into a digital product, with working AI to play against so you have a win/lose condition. The extra modus would be online against players all over the world (who have bought a physical copy of the box?)

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Client request** |  | **My contribution** |  | **Pros** |  | **Cons** |  | **Solution** |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |

**When will we start and when will it be done?**

We start right away with the project. We have a deadline each month to show some progress of the game. This will also be the moment where the client can give notes on changes and things that they want to be added. The dates will be set at the end of the first meeting, if somehow one of the parties can’t make it they’ll need to let it know at least a week in advance.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Month** |  | **What we want to achieve** |  | **Date of meeting with client** |
| 1 |  | Being able to move the cards around and put them on the table. And do a check for color and number. |  |  |
| 2 |  | Check for players guesses on how many wins and give points according to that input and start with the basic opponent. |  |  |
| 3 |  | Finish the basic opponent and make advanced versions ( at least 1 besides the basic one ) |  |  |
| 4 |  | Put it on the website and make a start with online modus |  |  |
| 5 |  | Finishing touches on the online modus |  |  |
| 6 |  | Put online modus on the website and start with the different art styles of the card |  |  |
| 7 |  | Extra month if client wants extra content/changes |  |  |
| 8 |  | Extra month if client wants extra content/changes |  |  |

**What will be the cost?**

I will work 8 hours a day 5 days a week, I start at 8:30 am till 5:00 with half an hour break.

breaks will not be charged.

I work for €50-, an hour, so that will be a total of €375 a day.

I also have some accommodations that the client will have to pay for, this does not include my paycheck.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Accommodation |  | Usage |  | Cost |
| Unity pro |  | This is where I will make the game in |  | €125 /month  €1.500 / year |
| Maya 2018 |  | I will make the models in here |  | €242 / month  €1.936 / year |
| Photoshop |  | I will make the design and textures in here |  | €24,19 / month  €290,17 / year |
|  |  |  |  |  |
|  |  |  |  | Total: €319,19 / month  € 3.726,17/ year |