# Milestones

We have a time span of 10 workdays to create the concept of Micro Machines by Codemasters

|  |  |  |
| --- | --- | --- |
| **Day** |  | **What we want to achieve** |
| 1 |  | Create basic movement |
| 2 |  | Create basic road |
| 3 |  | Add jumps in level & falling off table + respawn |
| 4 |  | Add slipping and colliding |
| 5 |  | Keep track of time and position |
| 6 |  | Create a menu |
| 7 |  | Add art in the game |
| 8 |  | Testing |
| 9 |  | Testing |
| 10 |  | Testing |